# Service Delivery and Change Management Methodology

Owner: Sanjay Iyer, Head - Quality & Process Excellence | Version 4.0 | Effective 1 July 2025 | Next review 30 June 2027

| Field | Value |
| --- | --- |
| Document ID | KB-POL-005 |
| Classification | Internal |
| Owner | Sanjay Iyer, Head - Quality & Process Excellence |
| Approved by | MD & CEO (fictional) |

# 1. Overview

This methodology covers the full lifecycle of a managed services engagement: transition, steady-state operations, continual improvement and exit. It is aligned to ITIL 4 and appraised under CMMI V2.0 ML3 (Services).

# 2. Transition

Transition includes inventory verification, knowledge capture, at least 30 days of shadowing and at least 15 days of reverse shadowing, followed by a readiness review with the client.

# 3. Steady-state operations

Incident management with a priority matrix and major incident procedure

Problem management with RCA for every P1 within 5 working days

Change management with a weekly CAB and emergency change procedure

Configuration management with auto-discovery CMDB

Capacity and availability management with monthly reports

Service level management with tool-computed SLA dashboards

# 4. Change management

Every production change needs an approved change record. Standard changes are pre-approved templates. Emergency changes are approved by the shift in-charge and the client representative and reviewed at the next CAB.

# 5. Continual improvement

Quarterly service improvement plan agreed with the client.

# 6. Exit

Exit plan prepared within 90 days of Go-Live and updated yearly; six months of exit support including knowledge transfer and handover of configurations, documentation and credentials.

# 7. Roles and responsibilities

Project Manager: accountable for delivery, SLA and client relationship

DC Operations Lead: shift management and operational processes

Tower leads: technical quality in their tower

Quality team: audits and process improvement

# 8. Tailoring

Engagements may tailor processes within the limits of the tailoring guidelines; tailoring decisions are approved by the quality team and recorded.

# 9. Metrics

SLA compliance by parameter

Incident volumes and backlog

Change success rate

Patch compliance

Customer satisfaction